# Technical Specification

## of

ROTATORS / INSTRUMENTS BEARINGS

INDEX :

1 . SUPPLY DESCRIPTION.

2 . TECHNICAL DATA AND DRAWINGS.

2.1 - GREGORIAN ROTATOR / INSTRUMENT BEARING -

2.2 - NASMYTH ROTATOR / INSTRUMENT BEARING -

2.3 - GREGORIAN ROTATORS CABLE WRAP BEARING

2.4 - NASMYTH ROTATORS CABLE WRAP BEARING -

3 . SUPPLY RULES.

3.1 - DRAWINGS -

3.2 - PLANNING -

3.3 - PROCEDURE -

3.4 - DELIVERY -

4 . TESTING.

5 . LIST OF ATTACHED DRAWINGS.

1 . SUPPLY DESCRIPTION.

The present specification covers the supply of the large dimensions rolling elements bearings for the LBT Project telescope, namely all the ones supporting the 8 rotators / instruments and the relevant cable- wraps.

Being listed in this Specification all the required bearings having diameter larger than 1 m, independently from the accuracy and stiffness demanded by the specific use, it is not an imperative for the Manufacturer to quote for all the described types; the order can also be split between two different Suppliers.

The bearings foreseen for the cable-wraps have only a dimensional requirement, because they are requested to support only the mass of the cable chain and the relevant rotating structure, (few hundred Kg). A prototype unit of these cable-wraps has been built and successfully tested, being equipped with a standard bearing supplied by a Manufacturer of standard crane rotation bearings. The selection of the Supplier for this group of bearings will be driven only by the cost and delivery time parameters.

For the bearings supporting the instruments the main functional requirements are the always conflicting ones of high stiffness and small friction torque to avoid stick slip problems at the very low speed demanded in operation; nevertheless, to reduce the overall cost of the project it has been decided to include in the bearing design the lubrication grease sealing system, asking the Supplier to submit the lowest friction coefficient execution.

The manufacturer will have to propose a grease lubrication system, in accordance with the requirements of this technical specification, and grant as follows:

- relubrication every five years;

- low friction.

In the following chapter are listed the dimensional and load constraints along with the minimum design stiffness requirements, leaving to the Manufacturer to specify the related friction torque, both at the start and during the rotation at constant speed; the selection among the offers shall be guided by the two parameters of price and performance.

Working conditions- The bearings are required to grant the required performance in the following environment conditions :

- Operating temperature					-30 ÷ +25 °C

- Operating pressure					500 ÷ 600 Torr

- Operating humidity					5 ÷ 95 %

- Storage temperature					-30 ÷ +50 °C

- Storage pressure					500 ÷ 700 Torr

- Storage humidity					5 ÷ 80 %

- Altitude						3250 m a.s.l.

- Lifetime of the Telescope				exceed 25 years

2 - TECHNICAL DATA AND DRAWINGS -

2.1 - GREGORIAN ROTATOR / INSTRUMENT BEARING -

The Gregorian  Rotator Instrument Bearing is made up of the following elements:

Pieces to be supplied:

N.2 Ball Bearing

The main characteristics of the bearing are the following:

Type foreseen, to be confirmed by the Manufacturer              Eight Points Contact Ball Bearing

Drawing - 								670a020

Inner Diameter 								2800 mm

Max. weight of rotator / instrument						35000 N

Orientation of gravity							0° ÷ 90°

Loads with gravity in axial direction					Fa = 35000 N

Mr = 3500 Nm

Loads with gravity in radial direction					Fr = 35000 N

Mr = 35000 Nm

Demanded radial stiffness							> 0,2 E+11 N / m

Demanded axial stiffness							> 0,4 E+11 N / m

Demanded angular stiffness						> 0,4 E+11 N / m

Demanded radial runout							< 0,055 mm

Friction torque					to be defined and communicated by the Manufacturer

Grease sealing - low friction type -						included in the design

2.2 - NASMYTH ROTATOR / INSTRUMENT BEARING -

The Nasmyth Rotator Instrument Bearing is made up of the following elements:

Pieces to be supplied:

N.8 Ball Bearing

The main characteristics of the bearing are the following:

Type foreseen, to be confirmed by the Manufacturer              		Eight Points Contact Ball Bearing

Drawing - 								670a021

Inner Diameter								1560 mm

Outside Diameter							1800 mm

Max. weight of rotator / instrument						20000 N

Gravity is fix in radial direction

Radial load								Fr = 20000 N

Tilting moment								Mr = 20000 Nm

Demanded radial stiffness							> 0,1 E+11 N / m

Demanded axial stiffness							> 0,2 E+11 N / m

Demanded angular stiffness						> 0,6 E+10 N / m

Demanded radial runout							< 0,03 mm

Friction torque					to be defined and communicated by the Manufacturer

Grease sealing - low friction type -						included in the design

2.3 - GREGORIAN ROTATORS CABLE WRAP BEARING -

The Gregorian Rotator Cable Wrap Bearing is made up of the following elements:

Pieces to be supplied:

N.2 Ball Bearing

The main characteristics of the bearing are the following:

Type foreseen, to be confirmed by the Manufacturer              		Four Points Contact Ball Bearing

Dimensions according drawing - 						670a022

Outside Diameter							3836 mm

Pitch Diameter								3600 mm

Module									6

N.of teeth								600

Pressure angle								20°

Hardness								248-302 BHN

Type 				according the Manufacturer standard, with gear on the inner ring

Load capacity			no specification, total weight of the cable chain < 15000 N

Grease sealing - standard type – 						included in the design

2.4 - NASMYTH ROTATORS CABLE WRAP BEARING -

The Nasmyth Rotators Cable Wrap Bearing is made up of the following elements:

Pieces to be supplied:

N.4 Ball Bearing

The main characteristics of the bearing are the following:

Type foreseen, to be confirmed by the Manufacturer              		Four Points Contact Ball Bearing

Dimensions according drawing - 						670a023

Inner Diameter								1900 mm

Pitch Diameter								2136 mm

Module									6

N.of teeth								356

Pressure angle								20°

Hardness								248-302 BHN

Type 					according the Manufacturer standard, with gear on the outer ring

Load capacity				no specification, total weight of the cable chain < 15000 N

Grease sealing - standard type 						- included in the design

3 - SUPPLY RULES -

3.1 - DRAWINGS -

Within 1 month from the order confirmation, the Manufacturer shall supply to the P.O. (Project Office) the workshop drawings and the Part List defining all the interfaces and relevant demanded tolerances for approval, before starting the construction.

The Drawings shall be supplied in AUTOCAD format, on floppy disk.

3.2 - PLANNING -

With the above mentioned drawings the Manufacturer shall submit to the P.O. a detailed planning of construction, evidencing the intermediate tests and verifications foreseen by its Quality Control Service.

3.3 – PROCEDURE

Preparation of all procedures and methods to execute the critical operations of the manufacturing.

3.4 -DELIVERY -

The bearings shall be delivered in a proper package and protected against atmospheric corrosion, foreseeing a period of storage of 1 year before the assembling, to a Company that shall be charged of the preassembling and testing of all the telescope.

After the tests the bearings shall be shipped to the Erection Site already integrated in the supporting structure, so it is not foreseen the re-use of the package.

4 - TESTING -

According to the Manufacturer Quality Control Planning - delivered to P.O. according to Item 3.2 -, at the delivery of the bearings shall be included all the materials and tests certificates produced during the manufacturing.

The P.O. has the right to witness to all the tests that shall judge interesting, and shall inform the Manufacturer of his program at the approval of the workshop drawings and the planning for construction.

The Manufacturer is requested to quote, as a separate item in his offer, the cost of a test for verifying and measuring the friction torque on the bearings for the rotators, items 2.1 and 2.2.

5 - LIST OF ATTACHED DRAWINGS -

CAN NO : 670A020  - BALL BEARING FOR GREGORIAN ROTATOR SUPPORT -

670A021  - BALL BEARING FOR NASMYTH AND COMBINED FOCUS 	                  ROTATORS -

670A022  - BALL BEARING FOR CABLE WRAP FOR GREGORIAN

ROTATORS -

670A023  - BALL BEARING FOR CABLE WRAP FOR NASMYTH AND

COMBINED FOCUS ROTATORS -

Doc_info_start

Title:Technical Specification of AZ and Rotators / Instruments Bearings

Document Type: Technical Specification

Source:ADS Srl

Issued by:Anaclerio

Date_of_Issue:02/11/99

Revised by:E.Anaclerio

Date_of_Revision:02/11/99

Checked by:D.Gallieni

Date_of_Check:02-12-99

Accepted by:

Date_of_Acceptance:

Released by:

Date_of_Release:

File Type:MS-WORD 7

Local Name:

Category:Telescope Azimuth Platform

Sub-Category:General Telescope

Assembly:Technical Documentation

Sub-Assembly:Technical Specification of Rotators / Instruments Bearings

Part Name:

CAN designation:401a025

Revision:A

Doc_info_end